AI ResumeTailor Platform v2.0

Product Design & Milestone Roadmap

1. Project Vision

Goal

Build an AI-powered Job Application Management Platform instead of a simple AI Resume Generator.

The system should provide real value even without any AI services. AI is designed as an enhancement layer rather than the core product.

2. Product Philosophy

The application consists of two independent layers.

Layer 1 — Job Application Tracker (Core Product)

Provides complete job management functionality without requiring any AI API.

Features include:

- User authentication

- Profile management

- Education management

- Experience management

- Project management

- Skill management

- Job tracking

- Interview tracking

- Application status management

- Personal notes

- Resume management

The platform should remain fully usable even if AI services are unavailable.

Layer 2 — AI Assistant

AI capabilities are optional enhancements.

Examples:

- Resume generation

- Resume optimization

- ATS matching score

- Semantic search (RAG)

- Interview preparation

- Keyword suggestions

- Cover letter generation

3. Database Design

Core Tables

users

profiles

educations

experiences

projects

skills

jobs

resume_versions

AI Tables

embeddings

generation_history

Future

prompt_templates

model_configs

cache_history

4. Profile Design

User
    ↓
Profile
    ↓
Education
Experience
Projects
Skills

Each Profile represents one complete Master Resume.

Each section is stored independently to support semantic retrieval.

5. Job Tracker Design

Every Job stores

- Company

- Title

- Location

- Salary

- Source URL

- Job Description

- Status

- Interview Date

- Priority

- Notes

- Created Time

- Updated Time

The Job Tracker should function independently from AI.

6. AI Architecture

AI is NOT executed when a Job is created.

Instead:

Save Job

↓

Store Database

↓

Done

No embedding.

No LLM.

No AI cost.

7. Lazy Embedding Strategy

Embedding is generated only when needed.

User clicks

Match Score

or

Generate Resume

↓

Check embedding

↓

Generate if missing

↓

Save

↓

Reuse forever

Profile sections follow the same strategy.

If a section changes

Embedding Status

↓

DIRTY

Regeneration occurs only when AI features are used again.

8. Evaluation Pipeline

Layer 1 (Fast)

Rule-based Evaluation

- Skill overlap

- Keyword overlap

- Experience relevance

- Resume length

- ATS rules

Embedding Similarity

No LLM required.

Layer 2 (AI)

Optional

- Explain Match Score

- Missing Skills

- Resume Suggestions

- Interview Advice

LLM invoked only when user requests explanation.

9. Cost Optimization

AI calls are minimized.

No embedding during Job creation.

No LLM during Job tracking.

Embedding generated once.

LLM only for:

- Resume Generation

- AI Explanation

- Cover Letter

- Interview Prep

10. Chrome Extension (Future)

Purpose

Reduce repetitive copy-paste work.

Workflow

LinkedIn

↓

Chrome Extension

↓

Import Job

↓

Spring Boot API

↓

Save Job

Future

Generate Resume

↓

Open ResumeTailor

The extension acts as a companion application rather than replacing the web application.

11. Resume Template Engine (New)

Problem

Traditional AI resume generators usually output plain text or Markdown.

Users still need to:

- Copy the generated content

- Open Microsoft Word

- Manually adjust formatting

- Export as PDF

This creates poor user experience and defeats the purpose of automation.

Design Philosophy

LLM should generate content, not layout.

The frontend is responsible for presentation.

Instead of returning:

John Smith

Software Engineer

Experience

...

Projects

...

The backend returns structured JSON.

Example:

{

"summary": "...",

"experiences": [

{

"company": "...",

"title": "...",

"bullets": [

"...",

"...",

"..."

]

}

],

"projects": [

...

],

"skills": [

...

]

}

The React frontend renders this JSON using predefined resume templates.

Resume Template Engine

The frontend provides multiple templates.

Examples:

- ATS Template

- Modern Template

- Classic Template

- Google Style

- Compact Template

Switching templates should require zero AI calls.

Only the frontend layout changes.

Interactive Resume Builder

Instead of displaying generated text, ResumeTailor becomes a Resume Builder.

Features include:

- Real-time Resume Preview

- Section Reordering

- Hide / Show Sections

- Drag & Drop Components

- Inline Editing

- One-click AI Rewrite

- Bullet Improvement

- Resume Comparison

The user edits the resume visually instead of editing raw text.

AI Responsibilities

AI should only decide:

- Which experiences to include

- Which projects to include

- Which skills to emphasize

- How to rewrite each bullet point

AI should never control the visual layout.

PDF Export

The React application becomes the rendering engine.

Workflow:

Profile

↓

AI generates structured JSON

↓

Template Engine renders resume

↓

Browser Print / PDF Export

↓

Production-ready Resume

No manual Microsoft Word formatting is required.

Future Enhancements

Possible future features include:

- Multiple resume themes

- Theme switching

- Resume version comparison

- Resume diff visualization

- One-click ATS optimization

- Export to PDF

- Export to DOCX

- Live editing with AI assistance

Product Vision

ResumeTailor is not an AI text generator.

It is a complete Resume Builder powered by AI.

AI generates structured resume content.

The application is responsible for rendering, editing, exporting, and providing a production-quality user experience.

12. AWS Deployment (Future)

Architecture

React

↓

S3

↓

CloudFront

↓

Spring Boot

↓

EC2 / ECS

↓

PostgreSQL (RDS)

↓

Redis (ElastiCache)

↓

S3 Storage

CI/CD

GitHub Actions

↓

Automatic Deployment

13. Security

JWT Authentication

Role-based Authorization

Rate Limiter

Daily AI Quota

Logging

Monitoring

Prompt Versioning

14. Long-Term Vision

ResumeTailor should become a complete Job Application Ecosystem.

Possible future features:

- Chrome Extension

- Resume Compare

- Prompt Playground

- Multiple LLM Providers

- Local LLM Support

- AI Interview Coach

- Resume Version History

- Analytics Dashboard

- Cost Dashboard

Development Milestones

Phase 0 (Current)

✅ Monorepo

✅ Docker Compose

✅ PostgreSQL

✅ pgvector

✅ Project Structure

Milestone 1 — Product Foundation

Database Migration

- PostgreSQL schema

- MyBatis migration

- Docker integration

Profile System

- User Profile

- Education

- Experience

- Projects

- Skills

Job Tracker

- Job CRUD

- Application Status Pipeline

- Interview Schedule

- Notes

- Dashboard

- Search & Filtering

Goal

Build a complete Job Tracker that provides value without any AI features.

Milestone 2 — Resume Builder

Resume Template Engine

- Structured Resume JSON

- Resume Preview

- Multiple Resume Templates

- ATS Template

- Modern Template

- Classic Template

Resume Editing

- Inline Editing

- Section Reordering

- Hide / Show Sections

- Drag & Drop Components

- Resume Version Management

Export

- One-click PDF Export

- DOCX Export (Future)

Goal

Build a professional Resume Builder where AI generates content while the frontend controls presentation.

Milestone 3 — AI Foundation

RAG Infrastructure

- Embedding Storage

- Lazy Embedding

- pgvector Search

- Retriever

- Generation History

AI Services

- Prompt Templates

- Prompt Versioning

- LLM Service

- Embedding Service

Goal

Build the AI infrastructure while minimizing unnecessary API usage.

Milestone 4 — Evaluation Engine

Rule Engine

- Skill Matching

- Keyword Matching

- Experience Matching

- ATS Rules

Semantic Matching

- Embedding Similarity

- Match Score

- Missing Skills Detection

AI Explanation

- Explain Match Score

- Resume Suggestions

- Interview Suggestions

Goal

Use Rule Engine and Embedding Similarity as the primary evaluation pipeline, with LLM only for optional explanations.

Milestone 5 — Resume Generation

Resume Generation

- Streaming Responses

- Resume Tailoring

- Section-level Rewrite

- Resume Versioning

AI Features

- Resume Optimization

- Cover Letter Generation

- Interview Preparation

Goal

Generate high-quality resumes using structured profile data instead of plain text.

Milestone 6 — Redis Infrastructure

Caching

- Prompt Cache

- Embedding Cache

- Frequently Used Results

Rate Limiting

- Daily AI Quota

- API Rate Limiting

- User Credits (Future)

Goal

Reduce latency and AI cost while protecting backend resources.

Milestone 7 — Observability

Monitoring

- Logging

- Metrics

- AI Cost Tracking

- Prompt Tracking

- Performance Monitoring

Error Handling

- Retry Strategy

- Failure Recovery

- Usage Analytics

Goal

Provide production-level monitoring and observability.

Milestone 8 — Deployment

AWS

- EC2 / ECS

- RDS PostgreSQL

- ElastiCache Redis

- S3

- CloudFront

CI/CD

- GitHub Actions

- Docker Deployment

- Automated Release Pipeline

Goal

Deploy ResumeTailor as a production-ready cloud application.

Milestone 9 — Chrome Extension

Browser Integration

- One-click Job Import

- Browser-to-Backend Communication

- Auto-fill Job Information

AI Companion

- One-click Resume Generation

- Resume Match Analysis

- Live Match Score (Future)

Goal

Reduce repetitive copy-paste operations and seamlessly integrate ResumeTailor into users' job application workflow.

Final Goal

Build a production-quality AI-powered Job Application Management Platform demonstrating:

- Java Backend Engineering

- Spring Boot Architecture

- PostgreSQL + pgvector

- Docker & Containerization

- Redis

- AWS Cloud Deployment

- Modern AI Integration

- RAG Architecture

- Cost-aware System Design

- Resume Builder Architecture

- Product Thinking

- Full-stack Engineering

- Production-level Software Design